Project Planning Logic:

| Date | 27 march 2026 |
| --- | --- |
| Team ID | 69c1028d4241397902eb7b26 |
| Project Name | Automating Data Import and Relationship Mapping Using Import Sets & Dot Walking |
| Maximum Marks | 5 Marks |

Project Planning Logic:

Methodology: Agile (2-week sprints)

Total Duration: 8 Weeks

Sprint 1 (Week 1-2): Research & Setup

- Study ServiceNow Import Sets and Transform Map documentation

- Set up ServiceNow developer instance (PDI)

- Identify source data structure (Excel columns)

- Map source fields to target table fields

Sprint 2 (Week 3-4): Core Development

- Create Import Set Data Source

- Build staging table and upload sample Excel data

- Create Transform Map with basic field mapping

- Test basic import run

Sprint 3 (Week 5-6): Advanced Features

- Implement Dot Walking for reference fields

- Configure Coalesce field for deduplication

- Write onBefore/onAfter transform scripts

- Set up scheduled import job

Sprint 4 (Week 7-8): Testing & Documentation

- Perform performance testing (1000+ records)

- User Acceptance Testing with sample scenarios

- Fix bugs and edge cases

- Write FSD documentation and final report

Risk Management:

- Risk: Import Set table schema mismatch → Mitigation: Pre-validate Excel column headers

- Risk: Dot walking fails for missing reference records → Mitigation: Add null check script

- Risk: Scheduled job conflicts → Mitigation: Set proper execution windowA Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data(USN2) 1

Data Preparation (Epic 2)

Handling Missing Values(USN3) 3

Creating Fields(USN4)3

Handling Inconsistency in Data(USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Bar Chart(USN6) 2

Pie Chart(USN7) 2

Line Chart(USN8)  2

Map(USN9) 4

Dashboard (Epic 4)

Developing Dashboard(USN10) 5

Story (Epic 5)

Developing Story(USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.